CORAL

Full Implementation Plan

AI-Powered Desktop Snipping Assistant

Windows — Python + PyQt5 — Groq API

# 1. Project Overview

Coral is a global screen-snipping tool that understands context. When you snip any region of your screen, a floating AI chat popup appears. You type what you want done in plain English, and Coral reads your OS context — folder paths, file names, desktop icons — and executes the action on the real filesystem.

Coral does not use screenshots for AI processing. Instead, it reads OS-level metadata directly, making it faster, cheaper, and more accurate than a vision-based approach.

## Core Concept

- Snip any region using Ctrl + Shift + S

- Floating popup appears with the snipped image + a chat textbox

- Type your request in plain English

- Coral confirms what it will do before executing

- You approve, reject, or adjust — like a conversation

- Coral executes the action on your real filesystem

- Say undo at any time to reverse the last action

## Decisions Locked

| Decision | Choice |
| --- | --- |
| Framework | Python + PyQt5 |
| Operating System | Windows only |
| Trigger Hotkey | Ctrl + Shift + S |
| Popup UI | Snipped image + chat textbox |
| Interaction Style | Chatbot — confirm before execute |
| AI Model | Groq API (Llama 3.3 70B) — primary |
| AI Fallback | Ollama local — offline backup |
| Context Method | OS metadata — no image needed for known surfaces |
| Scope | Single window at snip time |
| Stale Path Fix | Snapshot frozen at snip moment |
| Failed Positioning | Drop anywhere on desktop as fallback |

# 2. Architecture

## Project Structure

coral/

├── main.py              — Entry point, hotkey listener, app lifecycle

├── overlay.py           — Transparent fullscreen snipping overlay

├── popup.py             — Floating chat popup UI

├── context.py           — OS context capture and classification

├── executor.py          — Action execution on the filesystem

├── undo_manager.py      — Undo history and reverse actions

├── groq_client.py       — Groq API call + system prompt

└── utils.py             — Constants, helpers, error handling

## Data Flow

The complete pipeline from trigger to action execution:

- Step 1 — User presses Ctrl + Shift + S

- Step 2 — PyQt5 transparent overlay appears fullscreen

- Step 3 — User draws a region by clicking and dragging

- Step 4 — At mouse release: OS context is read AND screenshot of region is taken simultaneously

- Step 5 — Context is frozen into a snapshot dict (never updated again)

- Step 6 — Floating popup appears showing snipped image + empty chat

- Step 7 — User types request and hits Enter

- Step 8 — Request + frozen context sent to Groq API

- Step 9 — Groq returns a friendly message + structured JSON action

- Step 10 — Coral shows the message to the user (confirmation)

- Step 11 — User says yes / no / modify

- Step 12 — If yes: executor runs the action, undo manager saves the reverse

- Step 13 — Coral confirms completion in the chat

## Context Object Structure

This is the frozen snapshot sent to Groq with every request:

{

"captured_at": "2025-04-07T10:23:00",

"context_type": "desktop",   // desktop | file_explorer | unknown_app

"region": { "x": 120, "y": 80, "w": 600, "h": 400 },

"path": "C:/Users/User/Desktop",

"items": [

{ "name": "Resume.pdf",  "type": "file",    "position": [130, 90] },

{ "name": "Projects",   "type": "folder",  "position": [210, 90] },

{ "name": "Chrome",     "type": "shortcut","position": [290, 90] }

]

}

# 3. Implementation Phases

## Phase 1 — Hotkey and Overlay

Goal: Ctrl + Shift + S opens a transparent overlay. User draws a region. Coordinates are saved.

### Files: main.py, overlay.py

- Register a global hotkey listener using pynput

- On trigger, launch a PyQt5 fullscreen transparent window

- User clicks and drags to define the snip region

- Draw a visible selection rectangle in real time as user drags

- On mouse release, save region as (x, y, w, h) and close overlay

- Pass the region coordinates to the next phase

Done when: Pressing Ctrl + Shift + S, drawing a region, and printing the coordinates to console works correctly.

## Phase 2 — OS Context Capture

Goal: At the exact moment of snip, read everything about the environment and freeze it.

### Files: context.py

- Use win32gui to detect which window class sits under the snip region

- Classify the context — desktop, file explorer, or unknown app

- Desktop: window class is Progman or WorkerW

- File Explorer: window class is CabinetWClass

- Unknown: anything else

- If desktop: use win32api to read icon names and positions from the desktop

- If file explorer: use pywinauto to read the address bar path and visible file list

- If unknown app: flag for image fallback (not needed for hackathon scope)

- Build the frozen context dict with all captured data

- Also capture a PIL screenshot of the region for display in the popup

Done when: Snipping the desktop prints a list of visible icons. Snipping File Explorer prints the current folder path and visible files.

## Phase 3 — Popup UI

Goal: After snipping, a floating chat window appears near the snipped region showing the snipped image and a text input.

### Files: popup.py

- Create a PyQt5 frameless always-on-top window

- Position it near the snip region (offset slightly so it doesn't cover the snip)

- Top section: display the snipped image (PIL image converted to QPixmap)

- Middle section: scrollable chat history area

- Bottom section: text input box + send button

- On Enter or Send: emit the typed message to the chat pipeline

- Show a loading indicator while waiting for Groq response

- Dismiss popup on Escape key or clicking outside

Done when: Popup appears after snipping, image is shown, you can type a message and it prints to console.

## Phase 4 — Groq API Integration

Goal: User message plus frozen context goes to Groq. Groq returns a human-readable confirmation message and a structured JSON action.

### Files: groq_client.py

- Set up Groq API client with Llama 3.3 70B model

- Write a strict system prompt that forces Groq to always return two parts:

- Part 1: A friendly human-readable message explaining what it will do

- Part 2: A JSON action block with action type and parameters

- Pass the full context object and user message in each request

- Parse the response and split into message and JSON

- Handle malformed responses gracefully with a retry or error message

- Keep full conversation history per snip session for multi-turn chat

### Groq System Prompt (Core)

You are Coral, a desktop AI assistant for Windows.

You receive context about what was snipped and the user's request.

Always reply with:

1. A friendly confirmation message (what you will do).

2. A JSON action block in this exact format:

{ "action": "...", "name": "...", "path": "..." }

Available actions:

create_folder, create_file, move_file,

rename_file, create_shortcut, arrange_by_type

Never execute anything. Only describe and return JSON.

Always respond in JSON with keys: message, action_json.

Done when: Typing create a folder called Work in Downloads returns the correct JSON action block.

## Phase 5 — Action Executor

Goal: The JSON action from Groq is translated into real filesystem operations.

### Files: executor.py

- create_folder — os.makedirs at the given path

- create_file — open and write an empty file at the given path

- move_file — shutil.move from source to destination

- rename_file — os.rename with old and new name

- create_shortcut — use win32com.client to create a .lnk file

- arrange_by_type — scan folder, categorize by extension, move into subfolders

- Images: .jpg .jpeg .png .gif .bmp .webp → Images folder

- Documents: .pdf .docx .xlsx .pptx .txt .csv → Documents folder

- Videos: .mp4 .mov .avi .mkv .wmv → Videos folder

- Audio: .mp3 .wav .flac .aac → Audio folder

- Others: everything else → Others folder

- Always use send2trash for any deletion — never permanently delete

- Return a result dict with success status and details for the undo manager

Done when: Each of the six actions executes correctly on real files and folders.

## Phase 6 — Undo Manager

Goal: Every action saves its exact reverse. Saying undo reverses the last action cleanly.

### Files: undo_manager.py

- Maintain an in-memory history stack of actions and their reverses

- Before each action, push a reverse instruction to the stack

- create_folder reverse → delete_folder

- move_file reverse → move_file back to original location

- rename_file reverse → rename back to original name

- create_file reverse → send2trash the file

- arrange_by_type reverse → move all files back to original folder

- When user says undo in the chat, pop the last item and execute the reverse

- Confirm the undo action in the chat before and after executing

- Handle empty history gracefully — tell the user there is nothing to undo

Done when: Creating a folder and then saying undo deletes it. Moving files and saying undo moves them back.

## Phase 7 — Full Chat Flow

Goal: The complete conversational flow works end to end across all scenarios.

### Files: popup.py, groq_client.py

- User types request → Groq returns confirmation message → shown in chat

- User says yes → executor runs → undo manager saves reverse → done message shown

- User says no → cancelled message shown, nothing executed

- User modifies the request → Groq re-interprets with full chat history → new confirmation

- User says undo → undo manager reverses last action → confirmation shown

- Error during execution → friendly error message shown in chat with suggestion

- Groq API failure → show error, offer to retry

Done when: A full back and forth conversation works for all actions including undo.

## Phase 8 — Demo Polish

Goal: Coral looks and feels production-ready for the hackathon demo.

- System tray icon using pystray — Coral runs silently in background

- Tray menu: Open, Settings, Quit

- Smooth overlay fade-in animation when snipping

- Coral icon and branding in the popup header

- Loading spinner animation while Groq processes the request

- Keyboard shortcut Escape to close popup at any time

- Graceful handling of permission errors with helpful messages

- Test all six actions end to end on a clean demo folder

- Test undo for each action type

- Test multi-turn conversation: modify request mid-conversation

# 4. Full Tech Stack

| Library | Purpose | Install |
| --- | --- | --- |
| PyQt5 | UI — overlay, popup, chat window | pip install PyQt5 |
| pynput | Global hotkey listener | pip install pynput |
| pywin32 | Windows OS API access | pip install pywin32 |
| pywinauto | File Explorer path reading | pip install pywinauto |
| Pillow (PIL) | Screenshot capture and image display | pip install Pillow |
| groq | Groq API client | pip install groq |
| send2trash | Safe deletion (always recoverable) | pip install send2trash |
| pystray | System tray icon | pip install pystray |
| win32com | Shortcut (.lnk) creation | Included in pywin32 |
| shutil | File move and copy | Built into Python |
| os | Folder and file creation | Built into Python |

## One-Line Install

pip install PyQt5 pynput pywin32 pywinauto Pillow groq send2trash pystray

# 5. Supported Actions

| Action | What It Does | Example Request | Undo? |
| --- | --- | --- | --- |
| create_folder | Creates a new folder at the context path | Make a folder called Projects | Yes — deletes the folder |
| create_file | Creates an empty file with a given name | Create a file called notes.txt | Yes — sends to trash |
| move_file | Moves a file from one location to another | Move resume.pdf to Documents | Yes — moves it back |
| rename_file | Renames a file or folder | Rename this file to final_v2.pdf | Yes — renames back |
| create_shortcut | Creates a .lnk shortcut on desktop | Make a shortcut for Chrome here | Yes — deletes shortcut |
| arrange_by_type | Sorts files into Images, Docs, Videos, Audio, Others folders | Arrange all these files by type | Yes — moves all files back |

# 6. Known Difficulties and Solutions

| Difficulty | Why It's Hard | Solution |
| --- | --- | --- |
| Desktop icon position writing | Windows has no simple API to place a folder at specific X,Y on desktop | Fallback: create folder anywhere on desktop if positioning fails |
| Groq structured output | Groq may return free text instead of clean JSON | Strict system prompt forcing JSON-only response with retry logic |
| Explorer path via accessibility | Accessibility tree structure can differ per Windows version | Use pywinauto address bar reading with a fallback to window title parsing |
| Stale window path | Explorer may navigate after snip is taken | Freeze entire context at snip moment — never re-read after |
| Permission errors | OneDrive, system folders, corporate machines block file actions | Wrap all OS calls in try/except and show friendly error in chat |
| Shortcut creation | Requires COM interface via win32com | Use win32com.client.Dispatch with Shell.Application — well documented |

# 7. Groq System Prompt (Full)

This is the complete system prompt to be used in groq_client.py. It must be sent with every API call.

You are Coral, an AI-powered desktop assistant for Windows.

You receive two inputs:

1. A context object describing what was snipped (folder path, files, icons).

2. The user's plain English request.

You must ALWAYS reply with valid JSON in this exact format:

{

"message": "I will create a folder called Projects in your Downloads.",

"action_json": {

"action": "create_folder",

"name": "Projects",

"path": "C:/Users/User/Downloads"

}

}

Available actions and their required fields:

create_folder   → name, path

create_file     → name, path

move_file       → from, to

rename_file     → old_path, new_path

create_shortcut → target, location, shortcut_name

arrange_by_type → path

Rules:

- Always confirm before executing. Never say you have done it.

- Always use the path from the context object, never invent paths.

- If the request is unclear, ask for clarification in the message field.

- Set action_json to null if no action is needed (e.g. just a question).

- Never return anything outside the JSON structure.

# 8. Undo Reference

| Action | Reverse Action | How |
| --- | --- | --- |
| create_folder | delete_folder | send2trash the created folder path |
| create_file | delete_file | send2trash the created file path |
| move_file | move_file back | shutil.move from destination back to source |
| rename_file | rename_file back | os.rename new_path back to old_path |
| create_shortcut | delete_shortcut | send2trash the .lnk file |
| arrange_by_type | move all back | shutil.move each file from subfolder back to original path |

# 9. Hackathon Demo Script

Run through this sequence to show Coral's full capability in under 5 minutes.

## Demo 1 — Create a Folder on Desktop

- Press Ctrl + Shift + S

- Snip a region of the desktop

- Type: create a folder called Coral Demo

- Coral responds: I will create a folder called Coral Demo on your Desktop. Shall I go ahead?

- Type: yes

- Folder appears on desktop

## Demo 2 — Arrange Files in Downloads

- Open File Explorer at Downloads

- Press Ctrl + Shift + S, snip the Explorer window

- Type: arrange all these files by type

- Coral lists what it will do and asks for confirmation

- Type: yes

- Files are sorted into Images, Documents, Videos, Others folders

## Demo 3 — Undo

- After Demo 2, type: undo that

- Coral: I will move all files back to Downloads. Shall I?

- Type: yes

- All files return to original location

## Demo 4 — Rename a File

- Snip a region containing a file

- Type: rename this to final_submission.pdf

- Coral confirms and renames the file

## Demo 5 — Create a Shortcut

- Snip the desktop

- Type: make a shortcut for Chrome on the desktop

- Coral creates a Chrome.lnk shortcut

# 10. Future Features (Post-Hackathon)

| Feature | Description | Difficulty |
| --- | --- | --- |
| Snip history | See and reuse your last 5 snips from tray menu | Easy |
| Bulk rename | Rename all selected files with a pattern like Project_1, Project_2 | Medium |
| Search inside snip | Find all PDFs or files matching a name in the snipped folder | Easy |
| Open app from snip | Snip a shortcut icon and say open this | Easy |
| Copy file path | Copy the full path of any visible file to clipboard | Easy |
| Multi-step actions | Chain actions together in one request | Medium |
| Mac support | Port to macOS using AppKit instead of pywin32 | Hard |
| Unknown app vision | Fall back to Claude Vision for non-OS surfaces | Medium |
| Plugin system | Let others add custom actions to Coral | Hard |

Coral — Built for Hackathon